SIH26117 — Sovereign On-Premise Agentic AI Workbench

6-Person Master Implementation Roadmap | MRPL Industrial Inspection Prototype

Objective. Build a convincing 3-day vertical prototype demonstrating: Document → OCR/Vision → RAG → Agent Planning → Tool Use → Verification → Human Approval → Final Artifact. The system should behave as a local industrial AI workbench, not merely a PDF chatbot.

# 1. Scope Freeze

The team should implement one highly reliable scenario: analyze a synthetic inspection package for equipment V-101, compare observed parameters with approved limits, inspect maintenance history, calculate deviations, retrieve the relevant SOP, verify evidence, obtain human approval, and generate a final inspection recommendation.

Do not attempt model training, broad autonomous industrial control, a production-grade distributed platform, or a large catalog of tools. The winning unit of work is one complete, traceable, locally executed agentic workflow.

# 2. System Architecture

User/UI
  ↓
Document Intake
  ↓
Document Intelligence (Person 3)
  ↓
Knowledge Base / RAG (Person 2) ──────┐
                                      │
Structured Tools + DB (Person 4) ────┤
                                      ▼
                         Agent Orchestrator (Person 1)
                                      │
                                      ▼
                         Verification & Governance (Person 5)
                                      │
                                      ▼
                          Human Approval / UI (Person 6)
                                      │
                                      ▼
                              Final Report Artifact

# 3. Responsibility Matrix

| Person | Primary ownership | Concrete deliverables | Main dependencies |
| --- | --- | --- | --- |
| P1 | Agent orchestration | LLM client; planner; executor; state; tool registry; event stream; fallback plan; orchestration API | P2/P4/P5 APIs |
| P2 | RAG / knowledge base | Ingestion; chunking; embeddings; Chroma/FAISS; retrieval; metadata; citations; structured evidence extraction | P3 document output |
| P3 | Document intelligence | PDF parsing; OCR; image/vision path; table extraction; page-level provenance; normalized document output | Feeds P2 |
| P4 | Tools + structured data | SQLite schema; equipment/maintenance tools; deterministic calculations; risk/parameter functions | P1 tool contract |
| P5 | Verification + governance | Claim/evidence checks; numerical verification; contradiction detection; confidence; audit log; local-data/security status | P1 state/evidence |
| P6 | UI + human-in-loop | Upload; task entry; live agent trace; findings; evidence; approval state machine; report download; integration | P1/P5 outputs |

# 4. Integration Contracts — Freeze These on Day 1 Morning

| Interface | Contract | Required behavior |
| --- | --- | --- |
| P3 → P2 | process_document(file_path) → DocumentResult | Pages with text/tables/images plus document metadata and source/page identifiers. |
| P2 → P1 | search_knowledge_base(query) → list[Evidence] | Each evidence item must contain text, source, page, score, and preferably document_id. |
| P2 → P1 | extract_structured_evidence(query) → list[Fact] | Facts such as parameter, value, unit, equipment_id, source, page. This replaces fragile number scraping. |
| P4 → P1 | calculate_deviation(actual, limit) → CalculationResult | Deterministic result with inputs, formula, output, units. |
| P4 → P1 | get_equipment_info(id) / get_equipment_history(id) → dict/list | Structured equipment and maintenance data. |
| P5 → P1 | verify(claims, evidence, calculations) → VerificationResult | Per-claim status, supporting evidence, calculation checks, conflicts, confidence. |
| P1 → P6 | run_agent(query, on_event) → AgentResult | Plan, tool results, evidence, verification, recommendation, draft artifact path/status, event stream. |
| P6 → P5/P1 | approval decision → approved/revision/rejected | Human approval must gate finalization of the recommendation/report. |

# 5. Person 1 — Agent Orchestration

Own the orchestration brain, not the underlying domain services.

llm_client.py — local Ollama/open-weight model wrapper.

planner.py — user request → validated structured plan.

executor.py — executes steps and passes structured arguments/results.

state.py — shared run state: request, plan, results, evidence, verification, events.

tool_registry.py — tool-name/action → callable mapping.

prompts.py — planner and final-summary prompts.

agent.py — public run_agent(query, on_event) entry point.

Fallback plan for the rehearsed V-101 scenario if planner generation fails.

Retry/replanning only for recoverable failures; never silently fabricate missing evidence.

Important correction to the earlier roadmap: do not parse arbitrary numbers from raw RAG text. Use structured evidence/facts from P2 and pass explicit arguments to deterministic P4 tools.

# 6. Person 2 — RAG / Knowledge Base

Own the full retrieval lifecycle: ingestion → parsing intake → chunking → embeddings → vector store → retrieval → ranking/filtering → citations.

Preserve source, document ID, page, section and chunk metadata.

Provide a structured-evidence path for facts needed by calculations.

Create retrieval evaluation cases: exact fact retrieval, synonym query, multi-document query, missing-fact query, conflicting-source query.

Ensure the agent can distinguish authoritative operating limits/SOP material from inspection observations and maintenance history.

# 7. Person 3 — Document Intelligence / OCR / Vision

Support normal text PDFs through PyMuPDF or equivalent.

Support scanned pages through OCR (Tesseract/PaddleOCR).

Preserve page numbers and document identity through every transformation.

Optionally support one image/P&ID demonstration using a local VLM; this is enhancement, not MVP-critical.

Extract tables when present and expose them in a machine-readable form.

Return a normalized DocumentResult rather than only a plain string.

# 8. Person 4 — Tools / Database / Deterministic Computation

Own the tools that make the agent do things rather than merely retrieve text.

SQLite database: equipment, maintenance_records, operating_limits or equivalent structured tables.

Equipment tools: get_equipment_info(), get_equipment_history(), get_maintenance_records().

Calculation tools: calculate_deviation(), compare_parameter(), calculate_risk_score() as deterministic functions.

Return calculation inputs, formula, output, units and status so P5 can independently verify them.

Do not embed agent/planning logic in the tools.

# 9. Person 5 — Verification, Audit and Security

Claim-to-evidence verification: every material finding must point to evidence.

Numerical verification: independently recompute deterministic calculations.

Contradiction detection: flag conflicting limits/readings rather than choosing silently.

Confidence should reflect evidence quality; it must not be a decorative LLM number.

Audit trail: timestamped record of request, documents, retrieval, tool calls, calculations, verification, approval and artifact generation.

Security posture panel: local LLM, local OCR, local embeddings/vector DB, local database, external calls = zero for the demo.

Never convert a lack of evidence into a positive verification result.

# 10. Person 6 — UI, Human Approval and Integration

Document upload and document inventory.

Task input and Run Agent control.

Live execution trace using P1 events.

Plan viewer: show what the agent intends to do.

Findings/evidence viewer with source and page.

Verification panel with verified/unverified/conflict states.

Human approval state machine: DRAFT → PENDING_REVIEW → APPROVED / REVISION_REQUESTED / REJECTED.

Final report download only after approval.

Integration owner for the user-facing experience; P1 remains the technical orchestration owner.

# 11. Repository Structure

sovereign-ai-workbench/
├── app/
│   ├── agent/              # P1
│   ├── rag/                # P2
│   ├── document/           # P3
│   ├── tools/              # P4
│   ├── verification/       # P5
│   ├── security/           # P5
│   └── frontend/           # P6
├── data/
│   ├── documents/
│   └── database/
├── outputs/
├── tests/
├── requirements.txt
├── Dockerfile
├── docker-compose.yml
└── README.md

# 12. Three-Day Execution Plan

| Time | Team target | Definition of done |
| --- | --- | --- |
| Day 1 morning | Contracts + environments | All six know APIs; local model runs; repo structure exists; synthetic data schema is frozen. |
| Day 1 midday | Parallel component builds | P1 stubs; P2 retrieval skeleton; P3 parser/OCR; P4 DB/tools; P5 verification schema; P6 UI skeleton. |
| Day 1 evening | First vertical slice | UI → P1 → stub tools → result works. P2 can retrieve at least one cited passage. |
| Day 2 morning | Real integrations | P2/P3/P4 connected to P1. |
| Day 2 afternoon | Governance + HITL | P5 verification connected; P6 approval workflow connected. |
| Day 2 evening | Integration freeze | Full V-101 scenario works end-to-end with real data. |
| Day 3 | Reliability + polish | Fix failures; improve citations/trace; generate report; rehearse exact demo repeatedly; prepare backup path. |

# 13. MVP Acceptance Test

Given the synthetic V-101 package and the query below, the system must:

“Analyze V-101 inspection condition, compare observed operating parameters with approved limits, check maintenance history, calculate deviations, identify risks, and prepare a recommendation for engineer approval.”

Identify V-101 and create a plan.

Retrieve the relevant operating limit and observed value with page citations.

Query maintenance history.

Perform at least one deterministic calculation through P4.

Verify the finding and calculation through P5.

Present the recommendation for human approval.

Generate the final artifact only after approval.

Expose an audit trail showing the sequence of actions.

Complete without sending confidential documents to an external AI service.

# 14. What to Cut First

Advanced P&ID/vision interpretation.

Generic multi-domain planning.

Large numbers of tools.

Complex microservices.

Model fine-tuning.

Production-grade authentication/authorization.

Unnecessary agent frameworks.

Priority order: agentic planning → local RAG → Python/DB tools → verification/citations → human approval → report generation → OCR → vision → UI polish.